# ZUSCAR

System Requirements, Architecture and Delivery Brief — Version 2.0

Source-of-truth document for planning and for the staged Claude build prompt. Version 2.0, prepared 12 October 2026. Working specification, not a signed client contract.

| Project | Zuscar: hospitality POS and operations system for a single Kenyan venue (restaurant, bar/club, about 13 rooms). |
| --- | --- |
| Operating model | Cloud-hosted, online-first web application. Client supplies internet and a suitable existing Windows computer. |
| Approach | Modular monolith, phased vertical slices, production-minded integrity and security. No premature microservices. |
| Stack | Next.js/React/TypeScript on Vercel; Go/Gin/pgx/sqlc on Render; Supabase PostgreSQL; Docker and Docker Compose; Cloudflare DNS. |

Rule for reading this document. Never silently turn an open question into a fact. Open items carry an ID (DQ-xx) and a proposed default. A default lets the build continue; it is logged as an assumption and must be confirmed with the client before go-live. Integrations (eTIMS, M-Pesa) are different: they are decision gates and nothing may be built or claimed until verified.

# What changed in version 2.0

- Hosting conflict resolved. Version 1 said Render for both services. Decision now: Go API on Render, Next.js frontend on Vercel, both Docker-based where appropriate (Vercel builds Next.js natively; a frontend Dockerfile is kept for local and integration use).

- Requirements are numbered so every one can be traced to a test: non-negotiables (NN-xx), acceptance criteria (AC-xx), discovery questions (DQ-xx), decision gates (DG-xx), assumptions (A-xx), risks (R-xx).

- Discovery questions now carry a default answer, so building is not blocked while the client answers.

- New sections: decision log, authentication and session design, API conventions, idempotency design, tax and money rules, state machines, deployment topology, environment-limits for the AI build sandbox, risk register, and a traceability matrix.

- Priorities added (Must, Should, Could) so a free-plan, stage-by-stage build can stay small.

- Unchanged: every business rule from version 1, all confirmed decisions and all non-goals.

# 1. Executive summary

Zuscar is a single-business hospitality operations platform for a Kenyan venue with a restaurant, bar/club and about 13 rooms. It centralises point of sale (POS), kitchen order flow, room reservations and guest folios, inventory and purchasing, cashier shifts, payments, reporting, user permissions, audit history, and receipt and ticket workflows.

The first release is online-first. It is not a full offline POS. If the internet fails, staff use a numbered manual receipt book and sales log, then reconcile those transactions through a controlled procedure. The app must never claim that browser caching gives offline operation.

Start with the business’s existing suitable Windows computer and one 80 mm thermal printer. That printer prints customer receipts and kitchen preparation tickets; the waiter or cashier carries the kitchen ticket to the kitchen. The data model must allow a kitchen display or dedicated kitchen printer later.

Priorities: transaction integrity, traceability, backend-enforced permissions, safe retries, reliable printing, backups and operational clarity. Tax and payment-provider work must follow verified requirements.

# 2. Confirmed decisions and boundaries

| Area | Decision |
| --- | --- |
| Business model | One business in v1. No multi-tenancy or tenant-isolation machinery. |
| Hosting model | Cloud-hosted, online-first. Client provides internet. |
| Frontend | Next.js, React, TypeScript. Hosted on Vercel. |
| Backend | Go, Gin REST API, modular monolith. Hosted on Render, Docker-based. |
| Database | Supabase-managed PostgreSQL in production, accessed only by the Go API. |
| Data access | pgx plus sqlc (type-safe SQL); golang-migrate for migrations. |
| Containers | Docker and Docker Compose for local development and integration tests; multi-stage Dockerfiles. Never run the production database in Docker. |
| Domain / DNS | Cloudflare Registrar and DNS if the wanted domain is available. Check availability and renewal price. |
| Initial hardware | Existing suitable Windows computer, one 80 mm thermal printer, UPS for computer and router, subject to verification. |
| Kitchen | In v1. Tickets print on the existing printer; staff deliver them. |
| Offline | No offline POS or sync in v1. Manual receipts and reconciliation. |
| Integrations | eTIMS and M-Pesa requirements unconfirmed (decision gates DG-01, DG-02). |
| Security | The backend is authoritative for permissions, prices, payment state, stock, folios and finalisation. |
| Delivery | Phased. No fixed timeline until discovery and integrations are confirmed. |

# 3. Goals, non-goals and priorities

## 3.1 Goals

- Record restaurant and bar sales accurately and quickly.

- Support kitchen preparation tickets independently of payment and receipt printing.

- Manage rooms, reservations, check-in/out and guest folios for about 13 configurable rooms.

- Track stock with a movement ledger, unit conversions, transfers, purchasing, counts, wastage and optional recipe deductions.

- Track cashier shifts, payment methods, cash movements and reconciliation.

- Give managers reports that clearly separate sales, money collected, balances due, expenses and estimated gross profit.

- Enforce server-side role-based permissions and keep audit history for sensitive actions.

- Allow future devices (kitchen display, extra printer) and integrations without redesign.

- Provide documented deployment, backup and restore, training and outage procedures.

## 3.2 Explicit non-goals for v1

- Multi-tenancy, tenant IDs or isolation infrastructure.

- Full offline POS, offline queueing or bidirectional sync.

- Microservices, Kubernetes or other distributed infrastructure.

- Native mobile apps.

- Advanced accounting, payroll or full ERP.

- AI forecasting or speculative features.

- Assumed purchase of a kitchen printer, second terminal, barcode scanner or local server.

- Any claim of eTIMS compliance before the route is verified and tested.

## 3.3 Priorities

| Priority | Scope |
| --- | --- |
| Must | Auth, RBAC, audit; menu; orders; kitchen tickets; sale finalisation; payments (cash, manual M-Pesa with confirmation state); shifts and cash-up; receipts and safe reprints; voids/refunds/discounts with permission; stock ledger, units, receiving, transfers, wastage; rooms, reservations, overlap prevention, folios, check-in/out; core reports; backups and runbooks. |
| Should | PIN fast-switch on shared terminal; stock counts and variance UI; housekeeping tasks; CSV exports; low-stock alerts; recipe deductions for configured items; outage reconciliation screen. |
| Could | Kitchen display screen; batch and expiry tracking; rate plans beyond a base rate with seasonal overrides; guest history search enhancements. |
| Gated | eTIMS submission; M-Pesa API payments and callbacks. Built only after DG-01 and DG-02 are resolved. |

# 4. Users, roles and permissions

Use role-based access control (RBAC) with starter role templates and administrator-configurable permissions. The backend checks permissions on every protected action. Hiding a button is not security.

| Role | Intended baseline |
| --- | --- |
| Super Admin | Protected owner capability: manage users, roles, permission assignments, system settings and recovery, and review audit history. Not grantable through ordinary role configuration. |
| Business Manager | Full operational access across POS, bar, rooms, inventory, purchasing, payments, shifts and reports. No automatic system.admin. |
| Cashier | Create and finalise permitted sales, record payments, manage own shift, print receipts. Discounts, voids, refunds and reconciliation only with explicit permission. |
| Waiter | Create and manage permitted orders, send to kitchen, view appropriate tables and orders, post authorised room charges. |
| Bartender | Bar sales and authorised bar stock operations. |
| Receptionist | Reservations, guests, check-in/out, room status and folio actions allowed by permissions. |
| Storekeeper | Receiving, transfers, counts and adjustments allowed by permissions. |
| Kitchen staff | View and receive tickets; update preparation status if the workflow allows. |
| Accountant / Auditor | Read-only or limited financial reports, exports and audit visibility as granted. |

Permission keys (extend only where justified): sales.view, sales.create, sales.discount, sales.void, sales.refund; inventory.view, inventory.adjust, inventory.transfer; purchasing.manage; rooms.manage; folios.manage; payments.reconcile; shifts.close; reports.view; reports.export; users.create, users.update, users.deactivate, users.delete; roles.manage; permissions.assign; system.admin.

User administration safeguards:

- Prefer deactivation to deletion; preserve historical attribution.

- Never cascade-delete transaction, payment, stock, folio or audit history.

- A role that is still assigned cannot be deleted until users are reassigned.

- The system can never be left without an active Super Admin.

- Ordinary role configuration cannot grant system.admin or Super Admin.

- Sensitive changes need confirmation and, where appropriate, re-authentication. Role changes take effect on the next request.

- Log user, role and permission changes with actor, target, timestamp, action and before/after values.

# 5. Technology and engineering standards

| Layer | Decision and notes |
| --- | --- |
| Web frontend | Next.js, React, TypeScript. Desktop-first operational UI for a Windows PC and thermal printer; keyboard-friendly; responsive enough for a tablet. |
| API | Go, Gin. Modular monolith with clear domain packages. |
| Database | Supabase PostgreSQL in production; local PostgreSQL container for development and tests. |
| Data access | pgx, sqlc, golang-migrate (or equivalent controlled tool). |
| Containers | Multi-stage Dockerfiles, Compose, .dockerignore, .env.example. Docker is not a printing solution. |
| Deployment | Render (API), Vercel (frontend), Supabase (database), Cloudflare (DNS, HTTPS routing). |
| CI | GitHub Actions: format, lint, tests, build, migration check. |
| API docs | OpenAPI specification kept in the repository. |
| Operations | Environment config, HTTPS, structured logs, health and readiness checks, error monitoring, automated backups, tested restore. |
| Security | No database credentials or Supabase service-role keys in browser code. |

## 5.1 Repository layout

- frontend/ Next.js app and tests

- backend/ Go API: cmd/api, internal/<module> (handler, service, repository per module), internal/platform (config, db, logging, http), tests

- database/migrations/ versioned SQL migrations; database/queries/ sqlc queries

- docs/ system-requirements, architecture, adr, api (OpenAPI), deployment, operations-and-recovery, traceability, assumptions, progress

- docker-compose.yml, frontend/Dockerfile, backend/Dockerfile, .dockerignore, .env.example, README.md

## 5.2 Engineering conventions

- Stable primary keys, foreign keys, constraints, indexes and explicit transaction boundaries.

- Money is stored as integer minor units (BIGINT, cents of KES) in a single currency. Never floating point. Display formatting only at the edge.

- Business timezone is Africa/Nairobi (UTC+3, no daylight saving). Store timestamps in UTC; business-day boundaries (shift, report day) are computed in Nairobi time.

- Validate input at the API boundary; enforce rules in services; use parameterised SQL only.

- Passwords: Argon2id (or bcrypt with suitable cost). Login rate limiting, session expiry and revocation.

- Never log passwords, tokens or payment secrets.

- Migrations run through a controlled deploy step, never automatically on every app start.

- Configuration and secrets stay out of Git. Least privilege everywhere.

- Automated tests for critical invariants, not only happy paths.

# 6. Authentication, sessions and request flow

- Session model: server-side sessions. The API issues a random opaque token, stores only its SHA-256 hash in a sessions table, and sets it in an HttpOnly, Secure, SameSite=Lax cookie. Idle expiry and absolute expiry are configurable; logout and deactivation revoke sessions.

- Permissions are read from the database on each request in v1 (small venue, trivial cost). This makes role changes take effect immediately and avoids stale-claim bugs.

- Browser to API path: the Next.js app proxies /api/* to the Render API using a rewrite, so the browser sees one origin. This avoids third-party-cookie problems between vercel.app and onrender.com and removes the need for broad CORS. When a custom domain exists, app and API may live on sibling subdomains of the same registrable domain. Verify on a deployed preview.

- CSRF: SameSite cookies plus a required custom header (or double-submit token) on state-changing requests; reject cross-origin state changes.

- Quick PIN switch (Should, A-07): on the shared terminal, Cashier, Waiter and Bartender may switch user with a short PIN stored hashed, with attempt limits and lockout. Full password required for managers and administrators.

- Super Admin recovery: a documented, offline, audited procedure (see operations runbook). No emailed back door.

# 7. Functional modules

## 7.1 Restaurant POS

- Menu products, categories, prices, availability and optional modifiers.

- Dine-in and takeaway; table handling to suit the real venue.

- Permitted order edits before finalisation, with history of material changes.

- Bills, permitted discounts, split and partial payments, due balances.

- Voids and refunds only with explicit permission, a reason and an audit event.

- Orders, sales and actions attributed to the responsible waiter or cashier.

- Send to kitchen is an explicit workflow separate from payment.

- Ingredient deduction only when recipes and units are configured and the policy is agreed.

- Completed sales keep snapshots of item name, quantity, price, discount and tax.

## 7.2 Bar and club

- Configurable product formats (bottle, crate, can, shot); no single hard-coded conversion.

- Purchase, storage and sale units with explicit conversion factors.

- Main store to bar transfers as paired, traceable movements.

- Wastage, breakage, complimentary items and adjustments with reasons.

- Expected-versus-physical comparison and variance investigation.

- Recipes or portion rules only when the business can maintain them.

## 7.3 Rooms, reservations and folios

- Configurable rooms and room types (about 13 initially, no hard-coded limit).

- Rates, guests, reservations, availability, check-in, check-out, stay extensions.

- No overlapping blocking reservations or stays for a room, enforced by the database (see section 10.3), including concurrent attempts.

- Booking status is separate from physical room status. Room statuses: vacant/ready, reserved, occupied, dirty, cleaning, out-of-service, with defined transitions and roles.

- Deposits, guest folios, restaurant and bar room charges, consolidated checkout.

- A room charge is a folio posting, not a payment. Payment exists only when money is received and recorded.

- Transparent folio items, payments, adjustments and balances; housekeeping tasks.

## 7.4 Inventory and purchasing

- Items, stock locations, units of measure and conversions.

- Suppliers, purchase records, receiving, purchase lines.

- Transfers, counts, variance, adjustments, wastage, low-stock thresholds.

- Append-only stock movement ledger. Every balance is explained by movements. Mistakes are fixed with compensating movements and reasons, never by editing history.

- Batch and expiry tracking only if discovery confirms it (Could).

- Recipes drive deductions only after reliable recipe and unit data exist.

## 7.5 Payments, shifts and cash-up

- Configurable methods: cash, M-Pesa, card or bank transfer, room/folio charge where appropriate.

- Deposits, split tender, partial payments, clear balances due.

- M-Pesa is never “paid” because someone typed a reference or initiated a request. Until DG-02 is resolved, a manual M-Pesa payment is recorded as pending confirmation and a permitted user confirms it against the actual M-Pesa statement or message, with audit.

- Shift opening with float, cash movements (paid-in, paid-out, expenses where permitted), closing and cash-up.

- Expected cash is calculated from recorded transactions and movements; variance is shown, never silently absorbed.

- Record who opened and closed, timestamps, declared cash and notes.

## 7.6 Kitchen workflow (in v1)

- Waiter or cashier selects Send to Kitchen. The backend persists a kitchen ticket with a unique ticket number before reporting success.

- Print the ticket on the existing 80 mm printer; staff carry it to the kitchen.

- The ticket looks different from a receipt: ticket number, time, table or order ID, items, quantities, modifiers, notes, prep instructions.

- Ticket states (submitted, preparing, ready, served, cancelled) are independent of payment status.

- Additions, changes and cancellations after sending create a traceable update ticket. Never erase what the kitchen was told.

- Print retries never duplicate the order. Reprints are marked REPRINT and linked to the original.

- If printing fails, keep the ticket, show the failure, allow retry or fallback.

- Model tickets so a kitchen display or kitchen printer can be added without replacing the order domain. Do not assume kitchen staff can see or use the main computer.

## 7.7 Receipts, bills and print jobs

- 80 mm receipt: business details, unique receipt number, date and time, items, quantities, prices, discounts, totals, tax representation, payment method and reference, balance due.

- Distinct document types: kitchen ticket, unpaid bill, payment receipt, room folio or final bill, tax invoice.

- Persist the transaction before printing. Printing never creates a sale. A failed print never reverses a valid sale or payment.

- Print-job records hold state and error information without secrets.

- Browser printing may be enough at first but must be tested with the actual printer, browser, paper width and Windows setup.

- Docker gives no browser access to local printers. If direct printing is unreliable, assess a small authenticated Windows print bridge later. It is not assumed in v1.

- Receipt numbers are unique and human-friendly, generated inside the sale transaction from a counter row locked with FOR UPDATE so rolled-back attempts leave no gaps (confirm gap rules with the accountant, DQ-12).

## 7.8 Reports and exports

- Sales by date, module, item, category, cashier and payment method.

- Discounts, voids, refunds and taxes shown separately.

- Collections by method, outstanding balances, deposits, folio balances.

- Stock movements, on-hand, transfers, wastage, count variance, valuation where cost data is reliable.

- Room occupancy, room revenue, folio balances, room-status summary.

- Expenses and carefully qualified estimated gross profit.

- Permission-controlled CSV exports, audit-logged.

- Always distinguish revenue, actual collections, balances due, stock cost, operating expenses and estimated profit. Do not imply full accounting.

## 7.9 eTIMS and tax invoicing (decision gate DG-01)

The business’s ETR/TIMS/eTIMS position is unknown. Verify obligations, device or provider, invoice requirements, credentials, API access and legal suitability before building. Do not call any receipt a compliant tax invoice until the route is verified and tested.

Design only the boundary now: store invoice references, statuses, request and response IDs, response codes, timestamps and error details; model statuses (pending, accepted, rejected, retryable failure, plus provider-specific); use idempotency and controlled retries; support credit notes or corrections per the verified rules; audit every event; protect credentials; document what is and is not integrated and the manual fallback.

## 7.10 Tax and pricing rules

- Tax rates are configuration, never hard-coded. Kenya’s standard VAT rate is 16% at the time of writing; the venue’s treatment of food, drinks and accommodation, any levies, and whether menu prices are tax-inclusive must be confirmed by the business’s accountant (DQ-12). Default assumption A-04: prices are tax-inclusive and the receipt shows the tax portion.

- Each sale line stores the rate and tax amount applied at the time of sale.

# 8. Data model (starting point)

Claude must propose a normalised schema, explain relationships and constraints, and avoid duplication. Preserve every invariant below.

| Domain | Proposed entities |
| --- | --- |
| Identity and access | users, roles, permissions, user_roles, role_permissions, sessions, audit_logs |
| Products and POS | categories, products, modifiers, orders, order_items, kitchen_tickets, kitchen_ticket_items, sales, sale_items |
| Payments and shifts | payments, payment_attempts, refunds, cashier_shifts, cash_movements |
| Inventory | inventory_items, stock_locations, units_of_measure, unit_conversions, recipes, recipe_items, inventory_movements, suppliers, purchases, purchase_items, stock_counts, stock_count_lines |
| Rooms and guests | room_types, rooms, rate_plans, guests, reservations, stays, guest_folios, folio_items, folio_payments, housekeeping_tasks, room_status_history |
| Printing and integrations | receipt_records, print_jobs, tax_invoices, integration_events, idempotency_records, document_counters |
| Operations | manual_receipt_reconciliations (outage entries), system_settings |

## 8.1 Integrity principles

- Constraints for uniqueness, foreign keys and valid relationships, plus backend validation.

- Sale lines are immutable snapshots.

- Inventory balances derive from movements. Folio balances derive from items, payments and adjustments. Expected cash derives from payments and cash movements.

- Idempotency keys and unique constraints on sale and payment requests, provider callbacks, stock movements, folio postings and tax-invoice retries.

- Audit history is separate from mutable operational data and has a retention policy.

- Explicit statuses with valid transitions; no ambiguous boolean combinations.

- Index common search, filter and join fields. Test concurrent double booking, duplicate payment and stock oversell.

# 9. State machines (to be diagrammed and tested)

| Entity | States and notes |
| --- | --- |
| Order | open, sent (at least one ticket), finalised, cancelled. Edits only while open or sent; finalised is immutable. |
| Kitchen ticket | submitted, preparing, ready, served, cancelled. Update tickets reference the parent ticket. |
| Payment | pending_confirmation, confirmed, failed, reversed. Cash is confirmed on entry; manual M-Pesa starts pending. |
| Sale | finalised, partially_refunded, refunded, voided. Corrections are compensating records. |
| Reservation | tentative, confirmed, checked_in, checked_out, cancelled, no_show. Blocking statuses are defined in DQ-09. |
| Room (physical) | vacant_ready, reserved, occupied, dirty, cleaning, out_of_service. |
| Folio | open, settled, closed. Closing needs zero balance or approved write-off. |
| Print job | queued, printed, failed, reprinted. Retry affects only the job. |
| Tax invoice | pending, accepted, rejected, retryable_failure (extend per provider). |
| Shift | open, closed, reconciled. |

# 10. Critical workflows and invariants

## 10.1 Sale finalisation

- Authenticate and authorise on the backend.

- Validate order, prices (taken from the server, never the client), discount permission, quantities, payment allocation and stock rules.

- In one database transaction save the sale, line snapshots, payments or due balance, stock movements, audit data and receipt number.

- Idempotency key plus unique constraints prevent duplicate finalisation on retry. Same key with a different request body is rejected.

- Commit before reporting success. Print afterwards as a separate action.

## 10.2 Refunds, voids and corrections

Never edit completed transactions destructively. Use authorised compensating records with reasons, references to the original, audit events and matching payment and stock corrections. Reports must show the net position clearly.

## 10.3 Room booking concurrency

Availability checks alone are not enough. Use a PostgreSQL exclusion constraint over the room and a half-open date range (check-in inclusive, check-out exclusive) limited to blocking statuses, using the btree_gist extension, so simultaneous attempts cannot both succeed. Verify the extension is available on the chosen Supabase plan. Define check-in and check-out times and blocking statuses in discovery (DQ-09).

## 10.4 Inventory movements

Receiving, transfer, consumption, wastage, breakage, count adjustments and reversals create movements. A transfer has linked source and destination movements. The ledger rejects updates and deletes (database rule or trigger). Policy on negative stock is configurable; default A-06 is to warn and require a permitted override with a reason.

## 10.5 Asynchronous callbacks (M-Pesa and similar)

Verify authenticity with the provider’s documented mechanism, persist events first, make handlers idempotent, cope with duplicate and out-of-order notifications, and reconcile uncertain states. A client-supplied reference is never proof of payment.

## 10.6 Print reliability

Persist the sale or ticket first, record print attempts separately, show clear results, retry only the print, and reprint the same document with a visible marker and reference.

## 10.7 Audit trail

Sensitive events record actor, action, entity ID, timestamp, reason or reference, result, and before/after values where useful. Audited actions include discounts, voids, refunds, manual stock adjustments, folio adjustments, role and permission changes, payment confirmation and reconciliation, tax submissions, exports and Super Admin actions. Never log secrets. Restrict access and keep records when accounts are deactivated.

## 10.8 Idempotency design

POST endpoints that create money or stock effects require an Idempotency-Key header. The API stores key, user, endpoint, request hash, response and status in idempotency_records with a unique constraint on (key, endpoint). A repeat with the same hash returns the stored response; a repeat with a different hash returns 422. Keys expire after a documented period.

## 10.9 API conventions

JSON REST under /api/v1. Consistent error body (code, message, field errors, request ID). Pagination on lists. Request size limits. Request ID on every log line. Health at /healthz (process up) and /readyz (database reachable). OpenAPI kept in step with the code.

# 11. Hardware, printing and preliminary costs

Use an existing suitable Windows computer, one 80 mm thermal printer and a UPS. Verify the PC’s condition, Windows version, ports, network, browser, printer model and driver, paper width, cutter, and where the printer and kitchen physically are before buying anything.

| Item | Preliminary estimate (KES) | Notes |
| --- | --- | --- |
| 80 mm thermal printer | 5,500 – 8,500 | Indicative only, not a quote. Confirm model, connection, drivers, paper width. |
| UPS | 4,000 – 8,000 | Indicative only. Size for PC and router load and desired runtime. |
| Initial add-on allowance | 12,000 – 25,000 | Rough allowance if the existing PC is suitable. Recheck against current quotes. |

Not included: software development, hosting, domain, internet, thermal paper, support, eTIMS, M-Pesa, replacement computer, kitchen display, kitchen printer. Recheck prices before quoting.

Thermal receipts print in one colour, so receipt and ticket layouts must be strictly black on white, with no fine lines and no tinted backgrounds.

## 11.1 Outage procedure

- Tell staff the cloud POS is unavailable and switch to the manual procedure.

- Use pre-numbered receipts and a sales log: date and time, items, quantities, totals, payment method and reference, staff member.

- Keep manual records sequential and secure. Note cancellations, never destroy records.

- When service returns, an authorised user enters each transaction through a dedicated reconciliation screen with the original manual receipt number.

- Prevent double entry if a transaction may already have reached the system.

- Record who reconciled, when, the source receipt number and any discrepancy. Reconcile cash, M-Pesa and stock effects.

# 12. Deployment, operations and reliability

## 12.1 Deployment topology

| Component | Where | Notes |
| --- | --- | --- |
| Next.js frontend | Vercel | Rewrites /api/* to the API. Environment variables set in Vercel. |
| Go API | Render (Docker web service, paid instance for live use) | Health check on /readyz. Secrets in Render environment. |
| PostgreSQL | Supabase (paid plan for live use) | Reached only from the API through a connection pooler. See notes below. |
| DNS, domain, HTTPS | Cloudflare | App subdomain to Vercel, API subdomain to Render if used directly. |
| Source and CI | GitHub, GitHub Actions | Build, test, lint, migration check. |

## 12.2 Supabase notes (verify against current documentation before relying on them)

- Use Supabase purely as managed PostgreSQL. Do not call the Supabase Data API from the browser.

- Enable row-level security on application tables with no policies for the public roles, so the auto-generated Data API cannot expose them, and keep the service-role key out of every client.

- Pooler: a long-running API should use the session-mode pooler or a direct connection. If transaction-mode pooling is used, configure pgx accordingly (it does not support prepared statements in that mode).

- Confirm IPv4 and IPv6 behaviour between Render and Supabase, backup frequency and retention, project pausing, and pricing.

## 12.3 Operational requirements

- HTTPS for all public traffic; secure cookie settings.

- Separate development and production configuration; .env.example with names and safe placeholders only.

- Compose with health checks for local development; multi-stage builds; lean runtime images.

- Backups configured and a restore tested. A backup is not proven until restored.

- Structured logs, health and readiness endpoints, error monitoring.

- Controlled production deploy and migration procedure; documented rollback choices. Do not promise every migration can be reversed.

- Free Render services spin down and free Supabase projects can pause. Free tiers are acceptable for demos only; live POS use needs plans confirmed as always-on.

- Two-factor authentication on domain, GitHub, hosting and database accounts.

# 13. Security and privacy

- Backend authorisation on every protected endpoint and sensitive operation.

- Secure password hashing, login rate limiting, session expiry and revocation, sensible lockout.

- Super Admin separated from operational roles, with careful recovery.

- No service-role keys or privileged credentials in frontend code.

- Parameterised SQL, strict validation, safe error responses, request size and rate limits.

- Redact secrets from logs, crash reports and client errors.

- Least-privilege staff and service credentials; deactivate leavers promptly.

- Protect guest information; restrict exports and visibility by role.

- Define backup retention, access and restore tests.

# 14. Delivery phases

| Phase | Scope and exit objective |
| --- | --- |
| 0 Discovery | Verify hardware, printer, internet, menu, units, room rules, payment flows, eTIMS route, staff, kitchen layout, budget, timeline. |
| 1 Foundation | Repository, architecture, config, migrations, authentication, RBAC, audit, health checks, Docker workflow, deployment and backup plan. |
| 2 POS, payments, kitchen | Menu and orders, finalisation, payments, shifts, receipts, kitchen tickets, reprints, outage reconciliation. |
| 3 Inventory | Items, units, suppliers, receiving, ledger, transfers, counts, wastage, optional recipe deductions. |
| 4 Rooms and folios | Rooms, reservations, overlap prevention, guests, check-in/out, housekeeping, folios, room charges, checkout. |
| 5 Reports and controls | Reports, CSV, audit views, reconciliation controls. |
| 6 Integrations | eTIMS and M-Pesa, only after verification. |
| 7 Pilot and handover | Real hardware testing, scenario tests, training, restore test, operating guide, limitations. |

No fixed timeline is promised until Phase 0 is complete.

# 15. Acceptance criteria

| ID | Criterion |
| --- | --- |
| AC-01 | A completed sale has one durable identity and correct item, price, discount, tax and payment snapshots; retrying the same request cannot create a duplicate. |
| AC-02 | Payment retries and duplicate provider callbacks cannot double-record collections. |
| AC-03 | Print failure never loses or duplicates a saved sale. Reprints reference the original and are visibly marked. |
| AC-04 | Kitchen tickets are persisted before printing; ticket status is independent of payment; changes and cancellations are traceable. |
| AC-05 | Refunds, voids and discounts require the intended permission and a reason, and are audited. |
| AC-06 | Stock receiving, transfer, consumption, wastage and adjustment reconcile through movements; conversions are correct; history stays traceable. |
| AC-07 | About 13 rooms are configurable without code changes; overlapping reservations are blocked under concurrent attempts. |
| AC-08 | Guest folios reconcile from items, payments and adjustments; a room charge is never recorded as cash received. |
| AC-09 | Expected shift cash is reproducible from transactions and cash movements; declared-cash variance is visible. |
| AC-10 | The backend denies unauthorised API calls even if the frontend is bypassed. |
| AC-11 | Business Manager cannot grant Super Admin or system.admin through normal role configuration. |
| AC-12 | The last active Super Admin cannot be removed; deactivating a user keeps transaction history. |
| AC-13 | All schema changes use migrations; the production migration procedure is documented. |
| AC-14 | No secrets are committed or sent to the browser; public traffic uses HTTPS. |
| AC-15 | Backups are configured and a restore test has succeeded. |
| AC-16 | The actual printer and Windows and browser workflow have been tested on site or representative hardware. |
| AC-17 | The manual outage and reconciliation procedure is documented and staff understand online-first limits. |
| AC-18 | The eTIMS route and invoice states are documented and tested before any compliance claim. |
| AC-19 | M-Pesa paid status rests on the verified flow, not a typed reference. |
| AC-20 | Reports distinguish sales, collections, balances due, expenses and estimated gross profit. |
| AC-21 | Training, known limitations, deployment details and handover are completed. |

# 16. Discovery questions with defaults

Where the client has not answered, the build proceeds on the default and logs it as an assumption.

| ID | Question | Default if unanswered |
| --- | --- | --- |
| DQ-01 | Business name, address, receipt header, contact details, logo? | Placeholder name “Zuscar Venue”; text header; logo from the supplied set. |
| DQ-02 | Windows PC version, RAM, browser, ports, condition, maintainer? | Windows 10 or 11, Chrome or Edge current, USB printer. |
| DQ-03 | Printer model, USB or network, drivers, location? | Generic 80 mm ESC/POS-class USB thermal printer; browser printing with a 72 mm print width. |
| DQ-04 | Kitchen position relative to cashier; usable screen? | Kitchen is a short walk away; no screen; paper tickets. |
| DQ-05 | Internet provider, reliability, router and UPS? | Single provider, occasional outages; manual procedure documented. |
| DQ-06 | Menu, categories, modifiers, dine-in and takeaway, table layout? | Sample menu seeded; tables numbered 1 to 20; editable in admin. |
| DQ-07 | Bar units, conversions, transfers, complimentary and wastage rules? | Configurable per item; sample bottle, crate and shot conversions seeded. |
| DQ-08 | Recipes and portions available and maintainable? | Recipes optional and off; deduct stock per sold unit only for items marked as stock-tracked. |
| DQ-09 | Rooms, types, rates, check-in and out times, deposits, cancellation and no-show rules, blocking statuses? | 13 rooms in 3 types; check-in 14:00, check-out 11:00; confirmed and checked_in block; tentative does not. |
| DQ-10 | Payment methods today; M-Pesa Till, Paybill, STK Push or C2B; account owner? | Cash, M-Pesa (manual, pending confirmation), card or bank (manual). |
| DQ-11 | eTIMS, ETR or TIMS setup and obligation? | None assumed; tax-invoice module stays a documented stub (DG-01). |
| DQ-12 | VAT and levy treatment, price inclusivity, receipt gap rules, meaning of profit? | Prices tax-inclusive at a configurable rate; gapless receipt numbers; profit = sales minus recorded stock cost minus expenses, labelled estimated. |
| DQ-13 | Staff list, role needs, authorised Super Admin, recovery process? | Starter roles as in section 4; owner is Super Admin. |
| DQ-14 | Management reports needed? | Reports in section 7.8. |
| DQ-15 | Budget for build, hosting, domain, hardware, support, integrations? | Not assumed; paid always-on tiers recommended for live use. |
| DQ-16 | Go-live date, testers and approvers per module? | No date; pilot after Phase 7. |
| DQ-17 | Data to import from spreadsheets or paper? | None in v1; CSV import is a Could. |
| DQ-18 | Retention, privacy, backup and support expectations? | Audit logs kept 7 years; daily backups; restore tested before go-live. |

## 16.1 Decision gates

| ID | Gate | What must be verified before work starts |
| --- | --- | --- |
| DG-01 | eTIMS | Obligation, device or provider, official integration route, credentials, test environment, invoice rules. |
| DG-02 | M-Pesa API | Account type, Daraja or provider access, callback URL requirements, credentials owner, reconciliation process. |
| DG-03 | Direct printing | Browser printing results on the real printer; decide whether a Windows print bridge is needed. |
| DG-04 | Production plans | Render and Supabase plans confirmed always-on, with backups. |

# 17. Decision log (architecture decisions)

| ID | Decision | Reason |
| --- | --- | --- |
| ADR-01 | Modular monolith in a monorepo | One business, small team; avoids distributed complexity. |
| ADR-02 | Go API is the only database client | Keeps rules and credentials in one place. |
| ADR-03 | Integer minor units for money | Exact arithmetic, simple constraints. |
| ADR-04 | Server-side sessions in HttpOnly cookies, permissions read per request | Immediate revocation, no stale claims, simple. |
| ADR-05 | Next.js rewrite proxy to the API | Single origin for the browser; no cross-site cookie or CORS problems. |
| ADR-06 | Exclusion constraint for room overlap | Correct under concurrency. |
| ADR-07 | Append-only stock ledger with compensating entries | Explainable balances. |
| ADR-08 | Idempotency-Key on money and stock endpoints | Safe retries. |
| ADR-09 | Print is separate from persistence | Printer faults cannot corrupt sales. |
| ADR-10 | Vercel for frontend, Render for API | Chosen by the owner; replaces the version 1 statement. |

# 18. Assumptions (all must be confirmed with the client)

| ID | Assumption |
| --- | --- |
| A-01 | Single currency (KES), single business location, single timezone. |
| A-02 | One shared terminal at first; more can connect because the app is web-based. |
| A-03 | Windows 10 or 11 with a current Chrome or Edge. |
| A-04 | Menu prices are tax-inclusive; tax rate is configurable. |
| A-05 | Receipt numbers are gapless and unique. |
| A-06 | Negative stock triggers a warning and a permitted override with reason. |
| A-07 | PIN fast-switch is included for floor staff on the trusted terminal. |
| A-08 | Audit records are retained for at least 7 years unless the client or accountant says otherwise. |

# 19. Risk register

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-01 | Printer or driver incompatibility | Test early on real hardware (DG-03); keep browser printing and a bridge option. |
| R-02 | Internet outage during service | Manual procedure, reconciliation screen, UPS on router. |
| R-03 | Free hosting tiers sleep or pause | Paid always-on plans for live use (DG-04). |
| R-04 | eTIMS obligation misjudged | Treat as gate; get written confirmation from the accountant or KRA guidance. |
| R-05 | M-Pesa status mistaken for payment | Pending-confirmation state; verified provider flow only. |
| R-06 | Stock data poor (units, recipes) | Make recipes optional; start with counts and movements. |
| R-07 | Shared terminal misuse | PIN switching, session timeouts, audit. |
| R-08 | Build environment cannot run Docker or full database | Report honestly what was not run; give the user exact commands to verify locally. |
| R-09 | Scope creep | MoSCoW priorities; stage-gated build. |

# 20. Brand and interface foundations

Name: Zuscar. Do not invent a meaning for the name. Colour tokens (contrast ratios computed against WCAG 2 formulas):

| Token | Hex | Use | Contrast note |
| --- | --- | --- | --- |
| Midnight | #0E1B2C | Header band, primary text on light, dark surfaces | Cream text on Midnight 16.1:1 |
| Zuscar Teal | #0F766E | Primary actions, links, rooms module | White on Teal 5.5:1 |
| Ember | #C2410C | Restaurant and kitchen accent, warm brand colour | Cream text on Ember 4.8:1 |
| Saffron | #F4B942 | Highlights on dark, bar/club accent; use as a fill with Midnight text | Midnight on Saffron 9.8:1. Never as text on cream (1.6:1) |
| Cream | #FAF6EF | Page background |  |
| Stone | #E6DED0 | Borders, dividers |  |
| Slate | #2B3138 | Body text | Slate on Cream 12.2:1 |
| Success | #1E7A46 | Paid, ready | White on Success 5.4:1 |
| Danger | #B42318 | Voids, errors, destructive actions | White on Danger 6.6:1 |

Because Ember and Danger are both warm, destructive and error states must always carry an icon and a text label, and never rely on colour alone. Teal text on Midnight is only 3.2:1, so use Cream or Saffron for text on dark surfaces. Receipts and kitchen tickets are black on white only.

Interface principles: large touch and keyboard targets, one-screen order flow, visible state of every ticket and payment, clear error and empty states, confirmation for sensitive actions, tabular figures for all money, fonts bundled locally.

# 21. Guidance for the AI build (summary; the master prompt has the full rules)

- Build in small stages, one vertical slice at a time, project runnable after each stage.

- Read this document first; summarise, flag conflicts, list assumptions.

- Produce architecture, ERD, API plan, RBAC matrix and state diagrams before heavy implementation.

- Keep a requirements-to-test traceability matrix (section 22 seed).

- Never fabricate provider APIs, compliance status or credentials. Never claim a test or deployment passed unless it was run.

- Respect all non-goals and non-negotiables.

## 21.1 Limits of the AI build sandbox

The chat sandbox may not have Docker, a PostgreSQL server, Go or sqlc, and its network allow-list may block Go module proxies. Claude must probe, state what is available, and mark every check it could not run as unverified, with the exact command the owner should run locally. Tests that need PostgreSQL (overlap constraints, concurrency, idempotency) are written regardless and flagged as not run if no database is available.

# 22. Traceability matrix (seed)

| Requirement | Verification (initial plan) |
| --- | --- |
| AC-01, AC-02 | Go integration tests: repeated finalise and payment calls with the same key; concurrent duplicate submits. |
| AC-03, AC-04 | Tests that a forced print failure leaves one sale and one ticket; reprint record linked and marked. |
| AC-05, AC-10, AC-11, AC-12 | Permission matrix tests per endpoint; Super Admin safeguard tests. |
| AC-06 | Ledger tests: sum of movements equals balance; update and delete rejected; transfer pairs. |
| AC-07, AC-08 | Concurrent booking test against the exclusion constraint; folio reconciliation test. |
| AC-09 | Cash-up test from fixture transactions. |
| AC-13 to AC-15, AC-17 | Documentation review and manual checklist; restore drill. |
| AC-16 | Manual on-site printer test sheet. |
| AC-18, AC-19 | Gated; manual verification once routes are confirmed. |
| AC-20 | Report reconciliation tests against fixtures. |
| AC-21 | Handover checklist. |

# 23. Non-negotiable rules

| ID | Rule |
| --- | --- |
| NN-01 | Single business in v1; no multi-tenancy. |
| NN-02 | Cloud-hosted, online-first; no offline POS or sync in v1. |
| NN-03 | Kitchen workflow is in v1; existing 80 mm printer; staff carry tickets. |
| NN-04 | Sale finalisation is atomic and idempotent; commit before reporting success. |
| NN-05 | Printing is separate from persistence; retries cannot duplicate transactions. |
| NN-06 | The backend enforces authorisation and every critical rule. |
| NN-07 | Business Manager is not automatically Super Admin; role configuration cannot grant system.admin. |
| NN-08 | Never delete completed financial, stock or folio history; use audited compensating records. |
| NN-09 | Money never uses floating point; stock and balances trace to ledger records. |
| NN-10 | Room charges are folio postings, not payments. |
| NN-11 | M-Pesa paid state requires the verified path. |
| NN-12 | No eTIMS compliance claim before the route is verified and tested. |
| NN-13 | Production database is Supabase-managed, not Dockerised. |
| NN-14 | No fixed timeline or exact hardware price before discovery and current quotes. |

Working specification, version 2.0, prepared 12 October 2026. Validate discovery items before implementation.